Test Summary Report

Team 1

Fall 2025

Table of Contents

1. Purpose (Daniel Fox)	3

2. Application Overview (Manisha Shah)	3

3. Testing Scope (Manisha Shah)	3

4. Metrics (Thyagaraj Raghava)	4

5. Types of testing performed (Prashant Baral)	6

6. Test Environment & Tools (Thyagaraj Raghava)	7

7. Lessons Learnt (Prashant Baral)	8

8. Recommendations (Arun Garwan)	8

9. Best Practices (Deepali Sawant)	9

10. Exit Criteria (Arun Garwan)	9

11. Conclusion/Sign Off (Daniel Fox)	9

12. Definitions, Acronyms, and Abbreviations (Deepali Sawant)	9

# 1. Purpose (Daniel Fox)

The purpose of this Test Summary Report is to summarize the testing activities performed and present the results for the assigned Xero modules. This document outlines the work completed during the testing of the Financial Data Entry, Bank Feeds & Reconciliations, and Purchase Orders modules of the Xero cloud-based accounting system.

# 2. Application Overview (Manisha Shah)

Xero is a cloud-based accounting platform widely used by small and medium-sized businesses for managing invoices, payments, bank transactions, and financial reporting. Xero's accounting software utilizes a single unified ledger architecture, enabling users to collaborate in real-time on the same set of financial records regardless of location or operating system. The platform offers a comprehensive suite of features including automated bank feeds, bank reconciliation, invoicing, accounts payable and receivable, expense claims, purchase orders, payroll management, fixed asset depreciation, and robust financial reporting with customizable dashboards. Key capabilities of the Xero system include:

- Bank Feeds & Reconciliation: Secure, automated import of bank transactions with AI-powered matching suggestions and customizable bank rules for recurring transactions.

- Financial Data Entry: General ledger management, journal entries, and transaction recording with validation controls.

- Purchase Order Management: Digital purchase order creation, approval workflows, supplier management, and seamless conversion to bills.

- Real-time Collaboration: Cloud-based access allowing accountants, bookkeepers, and business owners to work simultaneously on financial data from any device.

The platform is accessible via web browsers (Chrome, Firefox, Safari, Edge) and mobile applications for iOS and Android, providing flexibility for businesses to manage their finances from anywhere.

# 3. Testing Scope (Manisha Shah)

### a) In Scope

- Financial Data Entry:

    - Creating and editing general ledger accounts

    - Recording and posting journal entries

    - Recording income and expense transactions

- Bank Feeds and Reconciliations:

    - Setting up and managing bank feeds to import transaction data

    - Reconciling bank transactions with financial records

    - Creating and managing bank rules for automated categorization.

- Purchase Orders:

    - Creating, updating, and approving purchase orders

    - Tracking purchase order status and converting to bills

b) Out of Scope

- Integration Testing: Testing the interaction between Xero modules and external systems is not part of this testing phase.

- Performance Testing: Testing the application's performance and scalability was not included in this testing phase.

### c) Items not tested

  - Third-Party App Integrations: Testing integration and data exchange with external APIs (Stripe, Square, external banking APIs) that require separate setup or subscriptions.

  - Advanced Reporting: Reporting features requiring data from modules outside Team 1's scope were not tested.

# 4. Metrics (Thyagaraj Raghava)

### Test Coverage

| Total Requirements | Requirements Covered by Tests |
| --- | --- |
| 11 | 122 |

### No. of test cases planned vs executed & No. of test cases passed/failed

| Test cases planned | Test cases executed | TCs Pass | TCs Failed |
| --- | --- | --- | --- |
| 136 | 136 | 119 | 17 |

# 5. Types of testing performed (Prashant Baral)

a. Functional Testing: 
Functional Testing focused on validating the core functionalities of the Financial Data Entry, Bank Feeds & Reconciliations, and Purchase Orders modules within the Xero application environment. This included rigorous testing of tasks such as connecting bank feeds, importing bank statements, reconciling transactions, creating and managing bank rules, and processing purchase orders. The testing aimed to verify that these functionalities operated accurately, efficiently, and in compliance with specified requirements, without errors or deviations.

b. Integration Testing: 
Integration Testing focused on validating the seamless interaction and data flow between the Bank Feeds & Reconciliations module and other core components within the Xero system. This testing phase verified that bank feeds were accurately integrated to import transaction data and that reconciliation processes effectively matched and verified financial records against bank statements. It also assessed the integration with related functionalities such as cash coding, bank rules automation, and account transactions reporting.

c. Regression Testing: 
Regression Testing was conducted periodically within the Xero application environment to ensure the stability and proper functioning of the Financial Data Entry, Bank Feeds & Reconciliations, and Purchase Orders modules over time. This involved retesting of existing functionalities to confirm that recent changes, defect fixes, or enhancements did not introduce unintended side effects or disruptions. Test cases were executed to verify that the modules continued to perform reliably and consistently, without regression issues.

# 6. Test Environment & Tools (Thyagaraj Raghava)

Server:

- Type: Virtual Private Server (VPS)

- Operating System: Linux CentOS 7.5

- Configuration: 8 vCPUs, 16GB RAM, 200GB SSD Storage

- Location: Datacenter XYZ

Database:

- Type: MySQL 8.0

- Configuration: 16GB RAM, 500GB Storage

- Location: Same server as the application

Application URL: https://www.xero.com

Environment: Demo Company (Staging/Test Environment)

Testing Tools:

- Test Management Tool: JIRA

- Defect Logging Tools: JIRA, qTest

- Version Control: Git

- Reporting & Analytics: Tableau

- Browsers Tested: Chrome, Firefox, Safari, Edge (latest versions)

- Devices Tested: Desktop (Windows, macOS), Mobile (iOS, Android)

# 7. Lessons Learnt (Prashant Baral)

| S. No | Issues faced | Solutions |
| --- | --- | --- |
| 1 | Limited test data availability in Xero Demo Company environment for certain scenarios | Created additional test data manually within the Demo Company and documented reusable test data sets for future test cycles. |
| 2 | Inconsistent documentation formats across team members for test artifacts like RCT and test case specifications | Established a shared template and naming conventions for all test documentation. Conducted brief review sessions to align everyone on the standard format before submission. |
| 3 | Team members had varying levels of familiarity with the tools like Xero, Jira, Tableau, qTest | Arranged informal knowledge-sharing sessions where team members familiar with these applications and tools guided others through key application features and workflows. |

# 8. Recommendations (Arun Garwan)

Based on the testing performed on the Financial Data Entry, Bank Feeds & Reconciliations, and Purchase Orders modules, the Testing team recommends completing User Acceptance Testing (UAT) with business stakeholders prior to deployment. Additional regression testing is also recommended following future system updates to ensure continued stability and data integrity across all modules.

# 9. Best Practices (Deepali Sawant)

The team prepared test cases with clear expected results in advance, which reduced execution time and improved accuracy. A standard test case format was followed to ensure consistency and easy tracking. qTest was used to manage and execute test cases efficiently, providing clear traceability and reporting. The team prioritized high-risk and critical features to identify major issues early. Regular communication helped resolve blockers quickly. Defects were documented with detailed steps. Tableau was used to generate insights and visualize test results, helping understand testing progress and quality trends. These practices helped save time, improve quality, and add value to the project.

# 10.	 Exit Criteria (Arun Garwan)

a) All planned test cases for the Financial Data Entry, Bank Feeds and Reconciliations, and Purchase Orders modules should be executed – Yes.
 b) All defects in Critical, Major, and Medium severity should be verified – Yes.
 c) Any open defects identified – Detailed action plan will be prepared to address it.

# 11. Conclusion/Sign Off (Daniel Fox)

Based on the successful fulfilment of the exit criteria outlined in Section 10 of this Test Summary Report, the Testing team concludes that the Financial Data Entry, Bank Feeds & Reconciliations, and Purchase Orders modules are stable for deployment. All defined criteria for testing completion have been met, indicating that these Xero modules have undergone thorough testing and validation.

As with any production-bound release, appropriate User Acceptance Testing (UAT) and business review should still be performed to confirm that the system meets stakeholder expectations and real-world workflow requirements.

# 12. Definitions, Acronyms, and Abbreviations (Deepali Sawant)

This section provides the meanings of abbreviated terms and any new definitions referenced        throughout this document.

### Definitions

- Bank Feeds – Automated retrieval of banking transactions into Xero from a financial institution or uploaded bank statements.

- Bank Reconciliation – The process of matching imported bank transactions with entries recorded in the ledger to ensure accuracy of financial data.

- Demo Company – A preconfigured non-production Xero environment used for testing, training, and simulation of real-world accounting scenarios.

- General Ledger (GL) – The central repository of all financial transactions within the Xero system.

- Journal Entry – A manual record of debit and credit transactions used to adjust or correct accounts in the GL.

- Purchase Order (PO) – A commercial document issued to a supplier that specifies items, quantities, and agreed prices for goods or services.

- Regression Testing – Re-executing existing test cases to ensure recent changes have not introduced new defects.

- Functional Testing – Validation of software functions to ensure each feature performs according to requirements.

- Integration Testing – Testing interactions and data flow between connected modules or components within the system.

- Defect: Refers to any deviation from the expected behaviour of the application identified during testing.

- Test Environment: Refers to the setup of software, hardware, and network configurations used for testing purposes.

### Acronyms and Abbreviations

- API – Application Programming Interface

- GL – General Ledger

- JIRA – A project and issue-tracking tool used for test management and defect logging

- PO – Purchase Order

- SLA – Service Level Agreement

- SSD – Solid State Drive

- UAT – Stands for "User Acceptance Testing." It refers to the phase of testing where end-users validate the application to ensure it meets their requirements and expectations.

- VPS – Virtual Private Server

- QA – Quality Assurance

- qTest – A test case management and execution tool

- URL – Uniform Resource Locator

- OS – Operating System

- DB – Database