CS696F – Team 1

Xero Application

(Cloud-based Accounting System)

Authors: Daniel Fox, Thyagaraj Raghava, Manisha Shah, Prashant Baral, Arun Garwan, and Deepali Sawant

QA Manager: Daniel Fox

Date: 11/03/2025

Contents

1.	Introduction (Daniel Fox)	2

2.	Testing Scope (Manisha Shah)	3

3.	Testing Objectives (Manisha Shah)	4

4.	Test Process Definition (Thyagaraj Raghava)	5

5.	Approach to System Testing (Prashant Baral)	8

6.	Entry/Exit Criteria (Arun Garwan)	8

7.	Environmental Needs (Thyagaraj Raghava)	12

8.	Roles and Responsibilities (Deepali Sawant)	12

9.	Test Cycles and Schedules (Daniel Fox)	14

10.	Risks and Contingencies (Daniel Fox)	14

# Introduction (Daniel Fox)

This test plan defines the objectives, scope, and strategy for testing the Xero Accounting Software, focusing on three primary modules: Financial Data Entry, Bank Feeds and Reconciliations, and Purchase Orders.

Xero is a cloud-based accounting platform widely used by small and medium-sized businesses for managing invoices, payments, bank transactions, and financial reporting. The purpose of this testing effort is to validate that the selected modules function correctly, integrate smoothly with each other, and support accurate financial data management in accordance with user roles and entitlements.

Testing activities will include verifying key accounting workflows such as creating and posting journal entries, connecting and reconciling bank feeds, and creating and managing purchase orders. Each module will be evaluated for functionality, data accuracy, user permissions, and system behavior under various user roles (Admin, Adviser, Standard, Invoice-Only).

The testing process will follow a structured approach across three sprints, aligning with the project roadmap and ensuring comprehensive coverage of critical business functions.

# Testing Scope (Manisha Shah)

Purpose: Define what will and won’t be tested for Xero’s core modules in this project and the cross-cutting behaviors we must verify.

2.1 Functional scope (what we will test)

Module 04 – Financial Data Entry

- Create/Edit GL accounts; record/post/copy/reverse journals; income/expense entries; view ledger, period locks, audit trail.

Module 05 – Bank Feeds & Reconciliations

- 05.01–05.09: connect bank feeds, import statements, view feed status, match/coding, bank rules (create/search), transfers, undo/redo.

Module 08 – Purchase Orders

- Create/duplicate/update/approve/view/delete/send/convert/track/print POs; PO lifecycle & status transitions.

2.2 Technical scope

- Environments: Xero demo company (cloud), seeded with test org, bank accounts, suppliers, items, tracking categories; period locks for negative tests.

- Browsers: Chrome (primary), Edge/Safari (sanity).

- Roles (Entitlements): Admin, Adviser, Standard, Purchases, Approve & Pay, Invoice-only, Read-only, Expense Submitter/Approver (used for “no access” checks).

- Test data: Multi-format statements (OFX/QFX/QIF/CSV), duplicates, out-of-order dates, multi-currency samples, fees/rounding, draft vs posted journals, PO states (Draft → Approved → Billed).

- Integrations: Bank feed connectivity (mock or real demo connectors), statement file import.

2.3 Assumptions & constraints

- SoD policy: Bank-rule creation and feed connection restricted to Admin/Adviser (policy), while Standard handles day-to-day reconciliation. (ET)

- Platform limit: Reconcile permission isn’t a per-bank account; if a user can reconcile, they see all bank accounts. Documented as a known risk.

- Data privacy: Only fabricated or anonymized data will be used.

# Testing Objectives (Manisha Shah)

Goal: Prove that core accounting flows in Modules 04, 05, and 08 work correctly, safely, and audibly under realistic conditions, functionally and across cross-cut concerns from the RCT.

3.1 Functional objectives

- Accurate postings & balances: Journals, reconciliations, and PO conversions produce correct amounts, tax, FX, and roll-ups in ledger/reports. (CL, AT, DF-Out)

- Validations behave as specified: Field-level and dependency rules prevent bad data (e.g., locked periods, invalid accounts, duplicates). (FV, DDV, STS)

- Defaults reduce effort: Data-driven defaults (tax, tracking, mappings) prefill appropriately and can be overridden. (DDD)

- Lifecycle/state integrity: Status transitions (Draft/Approved/Posted/Reconciled) enable allowed actions and block prohibited ones. (STS)

- Reconciliation fidelity: Matching/coding/undo/redo works with feeds and imports, including adjustments and transfers, without duplication. (DF-In, DF-Out, CL)

- PO flow completeness: PO → Approve → Send → Convert to Bill is traceable, reversible where allowed, and reflected in reports. (STS, DF-Out)

3.2 Control & security objectives

- Role-based access: UI controls and actions are available only to authorized roles as per our ET matrix; view vs edit is respected (e.g., rules search vs create). (ET)

- Concurrency safety: Parallel edits on the same line/document are detected; users receive conflict prompts, and no silent overwrites occur. (CC)

- Connectivity resilience: Clear messaging and safe retries for feed consent, status refresh, imports, and reconciliation when network/consent issues occur. (CN, SI-In, SI-Out)

3.3 Evidence & quality objectives

- Traceability: Every user story maps to test cases and to its referenced crosscuts (ET, FV, DDV, DDD, etc.) in a tidy RCT/RTM link.

- Coverage & pass criteria: 100% story coverage; ≥95% test pass; 0 open Critical/High defects at exit; medium/low defects have workarounds or follow-ups.

- Auditability: Actions that change financial state leave an audit trail (who/when/what) and visible status deltas in UI/reports. (STS, DF-Out)

- Negative & edge testing: Locked periods, duplicate lines, mismatched currencies, partial imports, and rule conflicts produce deterministic, explainable outcomes. (FV, DDV, CN)

# Test Process Definition (Thyagaraj Raghava)

4.1 Test Planning

Identify Test Objectives:

- Functional testing: Verify core flows (creating general ledger accounts, approvals, journals, payments, bank feed import, bank reconciliation,crating and approving purchase orders, reporting/export).

- Non-functional testing: Sanity performance (page load & bulk import), basic security (role/permission checks, URL tampering), usability (navigability & error messages), and compatibility (major browsers/OS).

- Integration testing: Validate interactions with third-party components (payment gateways, email delivery, CSV/OFX/QIF imports, CRM/ERP exports).

Create Test Strategy:

- Define scope & approach: risk-based, story-driven, with P0/P1 priority on money-movement and reconciliation paths.

- Methodology: Agile (per sprint cycles); BDD-style scenarios where useful.

- Environments: Staging/prod-like Xero tenants with seeded data; isolated tenants for reconciliation tests.

- Resourcing: QA Manager, QA Analyst, Data Analyst; tools admins (Jira, qTest, GitHub, tableau).

- Timeline & milestones: Per sprint—Entry (env ready) → Design complete → Execution window → Exit (sign-off); regression gate at each code freeze.

Develop Test Cases:

- Write detailed test cases covering various scenarios, including positive and negative tests.

- Prioritize test cases based on risk and criticality.

4.2 Test Environment Setup

Provision Test Data:

- Prepare realistic datasets: valid/invalid invoices, journals, suppliers/items, payment variations, and bank statements (CSV/OFX/QIF) covering duplicates, date gaps, rounding, and splits.

- Mask any real data; store golden files in version control; document reset steps for data security purposes.

Configure Test Environment:

- Set up Xero instances/organizations, users, and permissions (Admin, Adviser, Standard, Invoice-Only).

- Configure tax codes, chart of accounts templates, email sandbox, and any 3rd-party integrations (payment gateway mocks, SMTP test inbox).

- Verify by  login, create COA, import CSV, create/send PO, approve PO.

4.3 Test Execution

Manual Testing:

- Execute test cases with checklists to ensure consistent coverage of UI paths and user experience.

- Capture evidence (screenshots/CSVs/logs) and attach to qTest runs; record actual results and environment details.

Automated Testing:

- Use UI automation (Selenium/Cypress) for repeatable regression on stable flows (auth, create PO/invoice, export).

- Add API/file-level checks (Python/REST clients) for imports and reconciliations where feasible.

- Include smoke & critical path suites in CI/CD (e.g., GitHub Actions) with results published to the team.

Defect Tracking and Reporting:

- Log defects in Jira with clear repro steps, expected vs actual, screenshots, and data files.

- Prioritize by severity/impact (S1 blocking → S4 cosmetic); link defects to failing qTest cases and stories.

- Share daily execution/defect dashboards; escalate blockers promptly.

4.4 Test Closure

Test Summary Report:

- Compile execution status (Planned/Executed/Pass/Fail/Blocked), defect metrics (open/closed/severity mix, reopen rate), and coverage (RTM).

- Highlight risks, mitigations, and recommendations for the next sprint/regression pack.

Test Evaluation:

- Inspect effectiveness (defect detection rate, escaped defects, flaky tests, automation ROI).

- Identify gaps in scenarios, data, or environment; update regression suite and checklists.

Post-Release Testing:

- Perform targeted post-release smoke/regression on production-like tenant(s) for critical flows (payments, reconciliation, reporting).

- Collect user feedback, monitor logs/alerts, and feed issues back into the backlog with priority tags.

# Approach to System Testing (Prashant Baral)

- Functional Testing: Use black-box techniques like boundary-value analysis and equivalence partitioning to test accounting workflows from the user’s perspective.

- Integration Testing: Test data flow and synchronization between Xero modules (e.g., Financial Data Entry ↔ Bank Feeds ↔ Purchase Orders)

- Non-Functional Testing: 
1. Performance: Conduct load and stress tests
2. Usability: Evaluate UI consistency
3. Security: Perform role-based access checks

- Regression Testing: Automate stable flows (e.g., login, invoice creation, PO approval).

- User Acceptance Testing (UAT): Conduct UAT to validate end-user scenarios to ensure real-world functionality and usability.

- Test Management: Use JIRA for defect tracking and test cycle reporting, manage test cases and execution evidence in qTest, monitor test metrics and dashboards using Tableau.

# Entry/Exit Criteria (Arun Garwan)

The Entry and Exit Criteria define the formal conditions that must be satisfied before testing begins and before each test phase is considered complete. These criteria ensure that every test cycle (functional, integration, regression, and UAT) is executed under controlled, measurable, and auditable conditions, maintaining traceability and quality alignment with Xero’s QA objectives.

#### 5.1 Entry Criteria

Before any test phase is initiated, the following prerequisites must be met to ensure readiness of environment, data, and documentation. These are validated and approved by the QA Manager and relevant stakeholders.

A. Environment Readiness

- The Xero demo environment (staging tenant) is fully configured and accessible to all testers with assigned roles and permissions (Admin, Adviser, Standard, Invoice-Only).

- All test environments mirror production configurations, including organization setup, chart of accounts, tax codes, currencies, and tracking categories.

- Connectivity to integrations (mock bank feeds, email sandbox, CSV import/export) is verified and functional.

- Test environment validation includes successful smoke testing of core actions: user login, importing a bank statement, creating and approving a purchase order, posting journal entries, and generating a reconciliation report.

B. Test Data Availability

- All test datasets are created, sanitized, and uploaded in the designated repositories or Xero test tenants.

- Golden data files (CSV, OFX, QFX, QIF formats) are version-controlled in GitHub with appropriate naming conventions and accessible to the team.

- Baseline datasets include valid and invalid transactions, journal entries, supplier lists, and purchase order templates.

- Multi-currency and duplicate data samples are preloaded for negative and edge case testing.

C. Documentation and Planning

- Test Plan and Test Strategy documents are approved and uploaded to the GitHub repository.

- Test cases are written, peer-reviewed, and linked to user stories in qTest and Jira.

- A complete Requirements Traceability Matrix (RTM) exists, linking business requirements → test cases → expected outcomes.

- All cross-cut references (ET, FV, STS, DDV, CN) are validated for traceability across modules.

D. Tool and Resource Setup

- Jira and qTest integrations are confirmed for seamless defect logging and case tracking.

- Automation scripts (Selenium/Cypress) are accessible and functional within the CI/CD pipeline.

- Team access credentials for Jira, qTest, Tableau, and GitHub are verified.

- QA, BA, and Dev teams have acknowledged the test schedule, sprint timelines, and roles/responsibilities.

E. Entry Approval

- Entry review meeting conducted with QA Manager, Business Analyst, and Technical Lead.

- All open high/critical defects from prior cycles are resolved or deferred with approved justifications.

- Environment sign-off is recorded in Jira, granting formal approval to begin the test cycle.

#### 5.2 Exit Criteria

Exit Criteria define the conditions that must be satisfied before declaring a test cycle or phase complete. The QA Manager, in collaboration with the team, will review these parameters before closure.

A. Test Execution Completion

- 100% of planned test cases for the sprint or cycle have been executed.

- 95% or higher pass rate achieved across all executed test cases.

- All critical and high-severity defects are closed or have validated workarounds.

- Medium and low-severity defects are logged, documented, and tagged for regression in the next cycle.

B. Defect Metrics and Validation

- All defects are recorded in Jira with complete documentation (steps to reproduce, evidence, environment details, severity).

- No unresolved critical blockers remain that affect business-critical functionality.

- Root cause analysis (RCA) performed for all reopened or recurring defects.

- Defect density, reopen rate, and severity distribution metrics meet project quality thresholds.

C. Documentation and Traceability

- The Test Summary Report (TSR) is prepared and uploaded to GitHub, summarizing execution results, defect trends, and lessons learned.

- All test cases are linked to corresponding user stories and requirements in qTest.

- The RTM is updated to reflect final execution results, including coverage percentages and outstanding gaps.

- Audit logs (screenshots, exports, logs, CSVs) are attached to Jira test runs for traceability and compliance.

D. Non-Functional and Integration Validation

- Performance tests confirm acceptable response times under expected load conditions (≤3 seconds for key transactions like posting journal or reconciliation).

- Security checks verify that role-based permissions behave as intended—restricted users cannot access or modify privileged modules.

- Integration flows (e.g., bank feed → reconciliation → reporting) are validated for accuracy, latency, and data persistence.

- Browser compatibility checks across Chrome, Edge, and Safari pass sanity testing.

E. User Acceptance and Business Sign-Off

- User Acceptance Testing (UAT) scenarios are executed and signed off by business stakeholders.

- End-user workflows, such as PO lifecycle (Draft → Approved → Sent → Billed) and Bank Reconciliation completion, function seamlessly under role constraints.

- All user feedback and enhancement requests are logged as change requests (CR) for backlog inclusion.

F. Exit Approval and Handover

- Formal Exit Review Meeting held with QA, Dev, and BA teams to review results and pending risks.

- The QA Manager provides final sign-off for the cycle based on compliance with exit metrics.

- Regression suite and automation packs are updated for the next sprint.

- Final deliverables (RTM, TSR, dashboards) are archived in GitHub and linked in Jira for project closure documentation.

#### 5.3 Exit Readiness Indicators (Quality Gates)

| Metric | Target | Measured By | Status for Sign-off |
| --- | --- | --- | --- |
| Test Case Execution Coverage | ≥ 95% | qTest/Jira Reports | ✅ Required |
| Test Case Pass Rate | ≥ 90–95% | qTest Summary | ✅ Required |
| Critical/High Defects Open | 0 | Jira Dashboard | ✅ Required |
| Medium/Low Defects Open | ≤ 10% with Workarounds | Jira Dashboard | ⚠️ Allowed |
| Requirements Coverage | 100% | RTM | ✅ Required |
| Automation Coverage | ≥ 60% of stable flows | CI/CD Pipeline | ✅ Encouraged |
| UAT Sign-off | 100% Approved | UAT Logs | ✅ Mandatory |
| Documentation Completeness | 100% (Test Plan, RTM, TSR) | GitHub Audit | ✅ Required |

#### 5.4 Continuous Monitoring Post-Exit

Even after formal test completion:

- QA continues monitoring defect logs and performance alerts during the stabilization period.

- Automated post-deployment smoke tests are scheduled after every production push.

- Feedback from end users is tracked for potential inclusion in the regression backlog.

- The QA team reviews historical test data to identify process improvements and optimization areas for subsequent releases.

Summary:
 The Entry and Exit Criteria ensure that every phase of testing the Xero Accounting Software is initiated under verified, controlled conditions and concluded only after meeting quality benchmarks. This process guarantees functional correctness, data integrity, user-role security, and compliance with Xero’s operational and financial control standards.

# Environmental Needs (Thyagaraj Raghava)

The test environment for the Xero application will mirror production as closely as possible to ensure accurate, reliable results. Infrastructure will include sufficient servers/workstations and stable network capacity to support concurrent testers and end-to-end workflows. All required software components will be provisioned: the latest Xero build, supported operating systems (Windows/macOS), a production-like application configuration (organizations, roles, tax codes), and any third-party integrations needed for testing (e.g., email/SMTP sandbox, payment gateway or bank-feed simulators). Environment settings (locale, currency, and time zone) will match production standards to avoid variance in calculations and reporting.

The project team will use Jira as the primary system of record for test case management, defect tracking, and test cycle reporting; all execution evidence (screenshots, CSVs, logs) will be attached there. GitHub will be used for version control of test assets (test data, automation scripts, configuration files), enabling clear change history and branch-based review. Environment readiness is confirmed when user roles/permissions work as expected; smoke tests pass (login, import CSV, send/print PO, upload bank statement, run reports), and Jira/GitHub integrations are functioning for documentation and traceability.

# Roles and Responsibilities (Deepali Sawant)

- QA Manager

- The QA Manager is responsible for defining the overall quality assurance process, objectives, and scope of testing.

- Ensures appropriate resource allocation, adherence to timelines, and effective utilization of testing tools.

- Facilitates coordination and communication between QA, development and business teams to ensure product quality and delivery.

- QA/Data Analyst

- The QA/Data Analyst prepares and maintains test data required for system and integration testing.

- The QA/Data Analyst validates data accuracy and consistency across modules.

- Generates test metrics, dashboards, and analytical reports for progress and quality tracking.

- Business Analyst

- The business analyst is responsible for gathering and validating business requirements and acceptance criteria.

- Ensure that the defined test scope accurately reflects business objectives and functional expectations.

- Review test cases to confirm alignment with business logic and process flows.

- Actively participate in defect triage meetings to assess issue severity and prioritize resolutions.

- Software Tester

- Develops, executes and maintains both manual and automated test cases.

- Performs functional, integration, regression, and user acceptance testing to ensure system reliability and performance.

- Records and manages defects in Jira, conducts re-testing and validates fixes to confirm defect resolution.

- Maintains traceability between requirements, test scenarios, and test results.

- Jira Administrator

- Configures, maintains, and optimizes Jira project.

- Manages issue types, status changes and custom dashboards to provide clear visibility into test progress and defect trends.

- Prepares and delivers detailed execution and defect reports to help in review and decision making.

- qTest Administrator

- Configures and manages qTest environment, including project structures, and test cycles.

- Ensure proper linkage of test cases to user stories and requirements for complete traceability.

- Maintains seamless integration between qTest and Jira to ensure synchronization of test cases and defect statuses.

- Ensures that all testing artifacts comply with the defined QA processes and documentation standards.

- Tableau Lead

- Designs, develops and maintains Tableau dashboards to visualize QA and testing metrics.

- Ensures that dashboard accurately reflects key indicators like test execution progress and defect trends.

- Automates recurring reports and ensures availability of insights throughout the testing lifecycle.

- GitHub Administrator

- Creates and maintains the project’s GitHub repository.

- Responsible for keeping the repository updated with the latest versions of project artifacts, including test plans, reports, and supporting materials.

- Ensures all documentation follows established naming conventions and is properly categorized.

# Test Cycles and Schedules (Daniel Fox)

System testing will occur across three test cycles (Sprints 1–3):

- Cycle 1: Focuses on foundational setup and core features, including general ledger creation, initial bank connections, and basic purchase order workflows.

- Cycle 2: Covers core financial transactions and rule-based operations, such as journal entries, reconciliations, and bill conversions.

- Cycle 3: Validates review, reporting, and finalization features, including ledger review, reversals, and purchase order delivery.

The timelines and milestones for these cycles are defined in Jira’s Roadmap and the Testing Roadmap spreadsheet.

# Risks and Contingencies (Daniel Fox)

  - Financial Data Entry Module (04)

    - Risk 1: Limited Access for Testing Roles

      - Risk: Restricted permissions for non-admin users may limit the ability to test journal entries or ledger functions.

      - Contingency: QA Manager will verify entitlements early and reassign test coverage to roles with appropriate access. Missing permissions will be simulated using demo data.

    - Risk 2: Data Inconsistency Between Modules

      - Risk: Journal entries and transactions may not synchronize with connected modules, impacting reporting and reconciliation accuracy.

      - Contingency: Implement standardized test data templates across modules. Validate cross-module data consistency at the end of each test cycle.

    - Risk 3: Duplicate or Missing Journal Entries

      - Risk: High data entry volume could lead to unintentional duplicate entries or omissions.

      - Contingency: Use controlled input data and validation scripts to detect duplicates before posting. Perform weekly data integrity checks.

  - Bank Feeds and Reconciliations Module (05)

    - Risk 1: External Bank Feed Unavailability

      - Risk: Simulated or live bank feeds may be inaccessible, blocking reconciliation tests.

      - Contingency: Use mock data imports for bank statements. Schedule tests when connectivity is stable.

    - Risk 2: Rule Matching Failures

      - Risk: Bank rules may not match transactions as expected, leading to reconciliation delays.

      - Contingency: Re-test with revised matching parameters. Report mismatched logic as functional defects for reconfiguration.

    - Risk 3: Reconciliation Errors Under Concurrency

      - Risk: Simultaneous user edits may lead to inconsistent transaction matching results.

      - Contingency: Test concurrency under controlled conditions and document observed system behavior.

  - Purchase Orders Module (08)

    - Risk 1: Email Sending and Printing Errors

      - Risk: Errors in sending or printing POs could prevent completion of order workflows.

      - Contingency: Test with multiple sample supplier records and confirm alternate output methods (e.g., download PDF).

    - Risk 2: Conversion to Bills Fails

      - Risk: When converting POs to bills, data mapping issues may cause loss of item or supplier details.

      - Contingency: Validate field mapping during conversion; perform manual verification of bill data against PO source.

    - Risk 3: Permission Conflicts Across Roles

      - Risk: Users with restricted permissions may access or modify purchase orders unintentionally.

      - Contingency: Cross-check entitlements against ET table after each sprint and adjust role-based testing as needed.